Minutes of Meeting
GMRT	Minutes of Meeting

Meeting	Meeting related to In House CMS development
Held on	5Th January 2015 Time : 15.00 PM to 16.00 PM , GMRT Conference room
Attendees	NGK, DBB,CPK,SNK & RRU
Agenda	In House CMS development
Highlights / and items / discussed	RRU updated that he along with Mr. Thiyagu finished the servo-Online_v2 testing in servo Lab with actual hardware as well as in C01 antenna. / RRU has circulated 1st level draft report on Online_v2 core software among team members. / CPK updated that he was busy writing CR. Working on read version command. / 84 MCM cards have been tested. / SNK working on Sql Lite database. He is creating a user registration & login monitoring page where user can create his command file, save as well can download it. Many more options will be there. / DBB updated that he has implemented C functions for astronomical calculations.