Minutes of Meeting
GMRT	Minutes of Meeting

Meeting	Meeting related to In House CMS development
Held on	6th AUGUST 2013 Time : 3.10 PM to 4.00 PM; GMRT conference room ,NGK from NCRA lecture room
Attendees	NGK, SNK,SSS & RRU
Agenda	In House CMS development
Highlights / and items / discussed	Discussed following items : / RRU updated Ubuntu ( 12.04 LTS ) has been installed on Miltec PC. / MCM Ethernet communication will be tested using Miltec PC. / SSS updated that SNK has given documents related to Servo commands. / SSS has developed a desktop GUI. / SSS will take two procedure for optimization ( get source and send set source ). / NGK asked about few things like : / C03 experiment : RRU updated that C03 experiment is going smoothly. SNK updated that / data is properly going into database. / C00 & C01 Lab test : RRU updated that back ground monitoring for both antenna is going / properly for last one month. / MCM protocol : RRU updated that this is regarding how MCM will talk to FE hardware. / Nayakji, Jitendra aand other members are looking into it. / SSS & SNK status report on vanilla forum is pending. / For next week meeting NGK will be in GMRT.