Minutes of Meeting
GMRT	Minutes of Meeting

Meeting	Meeting related to In House CMS development
Held on	7th January 2014 Time : 15.00 to 15.45 , GMRT conference room ( NGK-> Video conf from NCRA)
Attendees	NGK, CPK, NMS, DBB, SSS & RRU
Agenda	In House CMS development
Highlights / and items / discussed	Discussed following items : / RRU updated he has implemented first level stand alone prototype Servo communication program. Tested successfully with Thiyagu build Servo simulator. Tested basic commands like Track, Hold,Position, stop etc. RRU & Thiyagu has agreed upon command-response structure which is slightly different from MCM command response structure. / - Looked into all sub array controller command for servo system like scan, trackobject, trackoffazel, trackOffradec . Found out parameter list for all above commands. / NGK suggested to hold for some time before the actual implementation of sub array controller commands. / SSS has uploaded the command & procedure document on vanilla forum. / NMS is working on sub array selection window on GUI. / DBB updated that he implemented a multi client environment in Python. / He has tested it using a hub which collect dummy commands from multiple user. / SNK updated that he has build a template using word press for astronomical & data monitoring GUI. / CPK updated that purchase order for New Miltec PC is still pending. / 61 MCM cards are tested. / Discussed about plan meeting agenda for new requirement of MCM card. / RFI group has tested all four N/W switches. CPK will ask Pravin Raybole to share report with operation group members. / NGK suggested that 60 number of new MCM card requirement to be put.