Minutes of Meeting
GMRT
Minutes of Meeting

Meeting	Meeting related to In House CMS development
Held on	7th May 2013 Time : 2.00 PM to 2.45 PM; GMRT conference room,NGK from NCRA office room (Tele conference )
Attendees	NGK, Nayak Ji, CPK, SNK, SSS & RRU
Agenda	In House CMS development
Highlights / and items / discussed	Discussed following items : / CPK informed that we have got two new PCs, sumit will do the installation on Thursday. One of the new PC will be used for MCM card testing. / Miltec PC vendor has not given any information on delivery of Miltec PC. / CPK informed we will need 40 MCM cards as backup. We have 120 cards and requirement is for 110 cards. / We have components for 180 cards, We will need to purchase rabbit core module. / NGK suggested we should go for 80 MCM cards as back up. / NGK suggested CPK to write a short note on “ Why we need 80 MCM cards “. / MCM card testing is going on 29 MCM cards are ready. / C.Sateesh is writing SOP for MCM card testing. It will take around 2 weeks time to write the 1st level draft. / Raj updated that he is working on dispatcher module which he has implemented using multi-threading and queue, but he is facing some deadlock issues. He is working on it to sort the deadlocks. / Santaji updated that he has successfully populated the database for 30 Antenna with 5 MCM per antenna. He has simulated 30 antenna & 5 MCM by copying MCM data by 150 times. Total of 5 MB data goes in shared memory per minute. / Around 7 GB of data goes into database per day. / Santaji will now work on checking data from database using web tool. / SSS updated that he is exploring I-python which provides a programming environment and command interpreter to be embedded in QT GUI. / I-Python offer many powerful capabilities which are not present in present online APIS environment. / NGK suggested SSS to build a small demo of I-python. / Next meeting on 16th MAY in Telemetry Lab GMRT.