Minutes of Meeting
GMRT
Minutes of Meeting

Meeting	Meeting related to In House CMS development
Held on	8th January 2013 Time : 3.00 PM to 5.30 PM; GMRT conference room
Attendees	Nimisha,S. Nayak, Charu, Raju, Santaji and Naresh
Agenda	In House CMS development
Highlights / and items / discussed	Discussed following items : / Charu circulated a brief report on “Why we need ABCCOM”. NGK pointed that we need some more discussion. / NGK gathered information about Miltec PC, Why they are called industrial PC. / Charu explained that Miltec PCs are rugged. / Charu also informed that order has been placed for Miltec PC to the party in one month we will be getting PC. / Regarding Lab set up we are need of a network switch temporarily we can take from Mangesh. / Charu suggested that if we use a three layer switch, switch will act as gateway and router so we don't need beagle board or ABCCOM PC. / NGK suggested that we may need some intelligent device in antenna base. / Nayak ji suggested that in future they will have IP based camera in antenna base for worst case situation related to fire. / Regarding Lab set up we will also need five machines. / Indent for the machines has to be put by RRU/S.Nayak. / We are having space crunch in Telemetry lab, but we all agreed to rearrange lab to create some space. / We will set up TELESET-ABCCOM-MCM chain in two weeks time. / Raj will explore the project management tools like HUDSON, Red mine etc. / We discussed that we will give plan meeting update once in every month. / Our first update will be on 30th January. / NGK informed that Mr.Pramesh Rao agreed to be a consultant for Online_v2 development. / Charu will present report on 15th January regarding “Why we need ABCCOM”. / Raj will present a brief report on ABCCOM functionalities and prototype ABCCOM-MCM structure based communication protocol. / NMS will work on QT template and Santaji will work on web based template.