Minutes of Meeting
GMRT
Minutes of Meeting

Meeting	Meeting related to In House CMS development
Held on	9th April 2013 Time : 3.30 PM to 4.30 PM; GMRT conference room,NGK from NCRA conference room (Video conference )
Attendees	Nimisha,Santaji,Charu,Naresh and Raju
Agenda	In House CMS development
Highlights / and items / discussed	Discussed following items : / Raj updated that L3 switch has been set up in telemetry Lab. Two sub-net has been configured in the switch and IP address has been allocated for them. / Raj has implemented multithreading in Teleset program for single antenna. / He is working on Teleset program to make it completely multithreaded with independent process running for all antenna and where user can change anything on the fly. / Raj updated Sachin is working on implementing a shell like environment in QT GUI. / NGK suggested to put snapshot of QT GUI of vanilla forum for review and discussion. / Naresh updated about implementation of data plotting graph on QML GUI. / He is successful in displaying static data plot on GUI. He is now working on to display dynamic data plots gathered from other machine / NGK suggested to put snapshot of QML data plotting GUI on vanilla forum. / NGK pointed out that in the final model, the GUI will need to pick up data either from shared memory, MySQL database or a data file - so the software should have the capability to do all this. / Charu updated that he has some words with Mr.Suresh Kumar. Optical fiber group has installed broad band connection in some 10 Antennas. / Charu suggested that we can test new optical fiber unit with our New MCM card with a stand alone program as Telemetry group has to do repeatation of work in modifying hardware ANTCOM PIU and installing changed ANTCOM PIU in respective antenna. / Charu also explained that it's still in discussion phase. / We will have to meet OF group for further progress. / This point was discussed in the group and since the modified ANTCOM has already been installed on almost half the antennas, it was suggested that the group think about completing this instead of the new MCM since the latter will result in patchwork MCM installation which will use up more time. The discussions with Suersh Kumar's group should go on. / We all discussed about some point from the operation group meeting held on 8th April 2013. We all shared our views from the conclusion of that meeting. / NGK informed Pramesh Rao will be visiting GMRT on 16 April along with an engineer from ARIES who is working on the control and monitor system of an optical telescope. We will arrange an interaction with the ONLINEv2 group too.