Minutes of Meeting
GMRT	Minutes of Meeting

Meeting	Meeting related to In House CMS development
Held on	9Th December 2014 Time : 15.00 PM to 16.00 PM , GMRT Conference room
Attendees	NGK, SN, DBB,CPK,SN,SSS,NMS, & RRU
Agenda	In House CMS development
Highlights / and items / discussed	RRU updated that he along with Mr.Thiyagu finish the servo-Online_v2 testing in December 2014. / RRU informed other team member about the Person ( Mr. Gerhard) from SKA visited Telemetry Lab, that he was given demo of Online_v2 whole software and he was very much impressed by our work. He took photos of the GUIs & Web pages. RRU has sent the MwSky poster to him. / NMS has started to write project report. / CPK updated that we have received 32 L2 network. / FPS serial link is working with NULL command. Will start working on read_version command. / Server class machine folder status update needs to be obtained. / SSS updated that point source image script is done. / SNK was busy with his exams. / DBB is working on astronomical library. Has finished apparent & mean calculations. Will write functions for AZ-EL calculations. / SN informed that DBB has finished the configuration of IP based camera in 15 M NCRA, GMRT NG colony and GMRT. / NGK suggested titles for work report. / 0th order will be description about the software. / 1st will be Online_v2 core software => RRU / 2nd will be web page user hub like observation tools + Database => SNK / 3rd will be rabbit programming + Desktop GUI => NMS / 4th will be Rabbit serial link + switches Network => CPK / 5th will be Python Environment + Astronomical library => DBB / 6th will be web page based radio source image maker => SSS / # Skeleton for the report will be / 1. Abstract / 2. Background. / - Block diagram. / - What is the role of this particular section. How it is interfaced with core Online. / 3. Structure / - Why we followed it. / 4. Implementation / 5. Testing / 6. Summary / # By March-2015 we will finish testing & report submission.