Minutes of Meeting
GMRT	Minutes of Meeting

Meeting	Meeting related to In House CMS development
Held on	9Th September 2014 Time : 3.00 PM to 3.30 PM , Telemetry Lab, Telephonic Conference
Attendees	NGK, SN, DBB,NMS & RRU
Agenda	In House CMS development
Highlights / and items / discussed	RRU & NMS tested front end system ( All setting commands have been tested successfully in Front End Lab). / - RRU has asked GAB lab persons to provide one unit to test with Online_V2. / DBB Working on NOVAS library. NOVAS support two mode high accuracy & less accuracy. Checking both mode. Less accuracy mode is working. / Nayak ji updated that YG has asked him to call meeting for common hardware & communication protocol related discussion. / - Mr. Isidor Rodrigue is working under Nayak ji. He will be testing upgraded front end box using rabbit MCM software.