Minutes of Meeting
GMRT

Minutes of Meeting

Meeting	Meeting related to In House CMS development
Held on	4th-SEP-2012; Time : 3.30 PM to 4.30 PM; GMRT user's room
Attendees	Nimisha, S. Nayak, Charu, Raju, Santaji and Naresh
Agenda	In House CMS development
Highlights / and items / discussed	Discussed following items : / Charu and Naresh will give a technical report on New MCM architecture, / It will also include comparison with old MCM. / Raju will produce a technical report on TELESET-ABCCOM modification and testing. / Santaji explained about various offline control and monitoring tools available in control room : / Command file generator / It will create command file for user. / Rise and set program / Frequency calculator / It is used for setting 1st LO,4th LO and correlator bandwidth. / Show track / It display antenna position and various frequency setting like RF set, LO / set, 4th LO set etc. / GUT / GMRT user tool which integrate all offline tools as package. / GMT / GMRT monitoring tools. / In final CMS we must have all the tools. / Santaji will provide a Write-up about various tolls available in control room. / Charu informed that RFI test on Miltec PC has been done.RFI group is preparing the final report.