Minutes of Meeting
GMRT

Minutes of Meeting

Meeting	Meeting related to In House CMS development
Held on	7-Aug-2012; Time : 11.30 AM to 12.30 PM; Video conference
Attendees	Nimisha, Jitendra, Raju and Naresh
Agenda	In House CMS development
Highlights / and items / discussed	Discussed following items : / Nimisha said we should have a 10 minutes presentation about each sub-system in next meeting. / Nimisha informed that she will involve some one from operations group / (Deepak/Santa ji ) for the In house CMS development. / Nimisha asked Raju/Naresh to coordinate the time and date of next meeting to all members as well as to prepare minutes to meeting. / All members from telemetry group asked for a joint higher level meeting which will include Prof Yashwant Gupta, S.Nayak and members of telemetry group so that they can get a clear picture of direction in which they have to head because the same set of persons will be involved in In house and Out Sourcing development work. / Jitendra is interested in UI development for Online system. / If URS + SRS work planned, one person from the control-room shall also participate in URS+SRS work (deepak/santaji) along with Jitendra and Raju.