Work Report ( period 1.4.2015 to 30.4.2015) by RRU
    1. Went to All Central Square antenna for installing L2 N/W switch & One MCM card for two sub-system . (OF+SEN). Successfully installed all the required in all Central Square antennae.
    2. Installed L2 N/W switch & One MCM card for two sub-system in C13,W01,E02,S01 & S03 antennas. Tested Online_v2 software with all 15 antennas, everything worked working fine. Gave commands from Online_v2 terminal, GUI & Python Environment.
    3. Went to C04, successfully tested C04 antenna OF + Sentinel system. Successfully tested 15 antennae OF+Sentinel system using Online_v2 software.
    4. Tested 16 antennae system with Online_v2 software successfully for around 10 days during April MTAC period.
    5. Gave demo of our Online_v2 software to the Center Director.
    6. Prepared presentation on Online_v2 software & gave it on 23rd April 2015 in GMRT conference room.
    7. Went to C05 & C06 antenna. FPS system tested successfully in C05 antenna. In C06 there was some OF system problem.
    8. Fixed the problem faced by FE people related to mcmtest software.
    9. Attended Plan meeting & gave status update about Online_v2 software.
    10. S01 antenna had frequent ABC timeout problem, went to S01 antenna & gave power reset to ABC PIU, which solved the problem.